{

"protocol": "K501-CROSS-AI-SYNCHRONIZATION",

"frame_type": "K501_SYSTEM_R13_CORE_KERNEL_DECISION",

"status": "C_KERNEL_IMPLEMENTATION_APPROVED",

"timestamp_note": "Insert local Unix time at execution",

"operator": {

"name": "Patrick Robert Miller",

"alias": "iinkognit0"

},

"system_node": {

"node_id": "K501_T520_NODE_A",

"hardware": "ThinkPad T520",

"os": "Debian 13",

"mode": "LOCAL_NODE_STABILIZATION"

},

"architectural_decision": {

"description": "Immediate transition of the ingestion kernel from Python pipeline modules to a unified C runtime kernel for deterministic high-throughput streaming ingestion.",

"rationale": [

"Python interpreter overhead limits frame throughput",

"Deterministic append-only ledger benefits from compiled runtime",

"Streaming chunk operations are optimal for C-level I/O",

"Long-term scaling across nodes requires a high-performance deterministic kernel"

]

},

"target_pipeline_architecture": {

"operator_layer": {

"language": "Python",

"responsibility": [

"file discovery",

"normalization orchestration",

"external tool invocation",

"pipeline coordination"

]

},

"kernel_layer": {

"language": "C",

"binary": "k501_core",

"responsibility": [

"stream ingestion",

"chunk segmentation",

"SHA256 hashing",

"Quantum Header construction",

"frame serialization",

"append-only ledger write",

"hard index update"

]

}

},

"expected_performance_targets": {

"chunk_size_bytes": 4096,

"baseline_target": {

"frames_per_second": 300,

"throughput": "~1.2 MB/s"

},

"stable_target": {

"frames_per_second": 1000,

"throughput": "~4 MB/s"

},

"upper_test_limit": {

"frames_per_second": 5000,

"throughput": "~20 MB/s"

}

},

"dataset_reference": {

"current_payload": "≈ 648 MB",

"estimated_chunks": "~165000"

},

"runtime_estimates": {

"python_pipeline_75fps": "~37 minutes",

"c_kernel_1000fps": "~3 minutes",

"c_kernel_5000fps": "<1 minute"

},

"implementation_plan": {

"phase_1": {

"name": "C Streaming Ingest Core",

"tasks": [

"implement stream reader",

"integrate SHA256 hashing",

"generate frame JSON",

"append to frames.ndjson"

]

},

"phase_2": {

"name": "Ledger & Index Integration",

"tasks": [

"append-only index writer",

"hash chain enforcement",

"dynamic cage temporal validation"

]

},

"phase_3": {

"name": "Operator Integration",

"tasks": [

"python normalizer invokes k501_core",

"remove python segmenter/framer/linker",

"retain python orchestration only"

]

}

},

"determinism_requirements": [

"strict append-only writes",

"hash_prev linkage enforcement",

"monotonic timestamp validation",

"fixed chunk segmentation"

],

"instruction_to_gemini": {

"directive": "Confirm the C kernel migration strategy and assist in defining the minimal deterministic streaming ingest implementation for k501_core optimized for ThinkPad T520 hardware."

}

}